DECISION MEMO

Project Aurora — recovery plan and restart authority

To: Aurora project team

From: Operations lead

Date: July 30, 2026

Re: Recovery plan after the July sensor incident

Status: Decision required before the next field window

# Decision requested

Approve a staged field restart only after telemetry reconciliation and sensor recalibration both pass their independent checks. The proposed restart window is August 6, 2026 at 09:00 ET.

## Operating constraints

Keep the red-channel alert threshold at 72 units until the next calibration review.

Treat the north-array clock drift as unresolved; do not interpolate missing intervals.

Escalate any variance above 4.5% to Mina Chen and record the raw packet digest.

## Recovery workstreams

| Owner | Workstream | Due | Status |
| --- | --- | --- | --- |
| Mina Chen | Sensor recalibration | 2026-08-02 | In progress |
| Owen Brooks | Telemetry reconciliation | 2026-08-03 | Blocked |
| Priya Nair | Customer communication | 2026-08-04 | Draft |
| Theo Grant | Field restart checklist | 2026-08-05 | Not started |

## Incident evidence

At 14:32 ET on July 28, the north array reported a 7.8% divergence between the device counter and the reconciled telemetry ledger. A manual restart reduced divergence to 5.1% but did not restore the calibration baseline. Packet AUR-0728-1432 remains the evidence anchor.

Acceptance test. The restart is admissible only when two consecutive ten-minute windows show variance at or below 4.5%, no missing packet sequence, and a matching SHA-256 digest in the telemetry ledger.